## PRISM Project Overview

The Predictive Risk Intervention Simulation Model (PRISM) project aims to develop and deploy a data-driven solution that integrates analytics, modeling, and visualization tools to deliver actionable insights to identified clients and operational partners.

PRISM GOAL: Target Who we can Help, not just Who is at Risk

## Project Objectives

- Define and develop data-driven models to support key business outcomes

- Establish integrated workflows with Operations teams

- Deliver insights through dashboards and reporting tools (LENS)

- Ensure scalable deployment and adoption across stakeholders

## Project Initiation (June 2026)

### 1.1 Executive Alignment

- Present project plan to Dr Bosch for review and approval

- Incorporate feedback and finalize scope and priorities

### 1.2 Meeting Cadence

- Establish recurring meetings:

  - Weekly core team working sessions

  - Biweekly stakeholder updates

  - Monthly executive reviews

### 1.3 Formalize Team Structure and Roles

- Define core team members and responsibilities, including:

  - Project lead

  - Data engineering

  - Data science/modeling

  - Visualization/reporting

  - Operations integration

### 1.4 Stakeholder Identification

- Identify operations partners and define timing for engagement

- Identify clients/end users who will consume outputs

- Define communication and escalation pathway

## 2. Core Modeling Project Scope and Workstreams

### 2.1 Baseline Modeling using Synthetic Dataset(s) (June 2026)

- Expand Synthetic Dataset for initial model testing

- Complete Initial Model Testing:

  - Causal Forests

  - Uplift

  - Propensity Modeling

  - T-Learners

  - X-Learners

  - DR-Learners

- Document Data gaps for full Model testing

### 2.2 Expanded Data Engineering / Inputs

- Expand Synthetic Dataset for initial model testing

- Document detailed data engineering field list

- Estimate level of effort (LOE) for each field/component

- Identify and validate data sources

- Produce initial Acentra-specific Dataset

- Refine and update Acentra Datasets based on field availability and model need

### 2.3 Advanced Causal/Uplift Modeling

- Re-train models on Acentra-specific data::

  - Causal Forests

  - Uplift

  - Propensity Modeling

  - T-Learners

  - X-Learners

  - DR-Learners

- Test and validate models

### 2.4 Core Modeling Documentation

- Produce comprehensive Core Model Documentation including:

  - Methodology

  - Assumptions

## 3. Outcome Modeling Project Scope and Workstreams

### 3.1 Foundational Models

- Complete Initial Model Testing:

  - 90-Day ED Prediction

  - 90-Day Admission Prediction

  - High-Cost Escalation

  - Rising Risk Identification

- Finalize Testing

- Document Models

### 3.2 Advanced Models

- Complete Initial Model Testing:

  - Readmission Prediction

  - Avoidable Admission Prediction

  - Medication Adherence

  - Quality Gap Closure

  - Behavioral Health Escalation

  - SDOH Instability Prediction

- Finalize Testing

- Document Models

### 3.3 Outcome Modeling Documentation

- Produce comprehensive Outcome Model Documentation including:

  - Methodology

  - Assumptions

## 4. Automation and ML Operations

### 4.1 Automation Pipelines

- Architecture

- Automated Scoring Pipelines

- Model Retraining Pipelines

### 4.2 ML Operations

- Monitoring & Drift Detection

- Version Control

- Production Scheduling

## 5. LENS Implementation

### 5.1 Delivery Approach

- Define how outputs will be delivered (e.g., dashboards, reports, APIs)

- Ensure usability and accessibility for end users

### 5.2 Dashboard / LENS Development

- Design and develop interactive dashboards

- Validate with users and iterate based on feedback

### 5.3 Operations Integration and Rollout

- Integrate outputs into operational workflows

- Develop rollout plan, including:

  - Training

  - Documentation

  - Adoption tracking

## 6. Marketing and Branding

- Define branding strategy for PRISM outputs

- Develop communication materials for stakeholders

- Ensure consistency with organizational messaging

## 7. Develop and Track Success Metrics

- Adoption rates among target users

- Accuracy and performance of models

- Business impact tied to defined outcomes

- Stakeholder satisfaction